## Slide 1
Strategic Initiative Definition
Scope
Establish a Portal that enables clients to select BaaS services desired, perform onboarding processes and start using the service through self-services, becoming the main channel for the platform
Key benefits
Sales: main channels for customers to hire BaaS services
Reduced costs: by providing self-service, cost to serve is reduced
Interdependencies
Core system needs to be modernized to expose its services as APIs
Sales team should be hired first to guide the portal development
Financials (expected cash-flow – US$ M)
Milestones
Q1/24: Kick-off
Q3/24: Launch for family/friends clients
Q4/24: Full market launch
Risks
Delays in core modernization impact Portal launch, delaying expected revenues
Over usage of customer support despite self-services, increasing operating costs
Name
Build and operate API portal for BaaS services (sales, onboarding and operations)